1 — High level roadmap (phases & deliverables)

(Use these headings in your repo and in presentations.)

Phase 0 — Prep & Ethics

- Deliverables: Signed consent template, ethics application to Korle Bu, finalised SRS (Requirements Document).

- Why first: Korle Bu asked for ethics/consent before more data collection.

Phase 1 — Requirements → Design

- Deliverables: Final SRS, User personas, Use-cases, Wireframes (patient + caregiver + clinician), System architecture diagram, Data plan (what audio/text you’ll collect).

- Output feeds development and model selection.

Phase 2 — Prototype / MVP

- Deliverables: Mobile app alpha (core ASR → text → TTS + icon board + basic medication reminder), backend endpoints, simple DB, demo with therapists.

- This is what you demo to supervisors.

Phase 3 — Model integration & improvements

- Deliverables: Integrate Twi model for STT/TTS, implement prediction/phrase-suggestor, personalization (speech profiles).

- Evaluate accuracy with therapist feedback.

Phase 4 — Usability testing & iteration

- Deliverables: Pilot test report (Korle Bu), usability fixes, logging, analytics (missed transcriptions, suggestion accuracy), updated prototype.

Phase 5 — Finalization & documentation

- Deliverables: Final app build, SRS + design docs + test reports, final presentation & thesis chapters.

2 — MVP (minimum) features (realistic and targeted)

Focus on this for the first working demo.

Patient device

- Record patient speech → STT (show text)

- Quick phrase buttons (icon + text)

- Text-to-speech readout (so staff can hear the patient)

- Save favorite phrases

- Simple medication reminder with TTS alert (optional toggle)

Caregiver / Staff

- View last-transcribed text / play TTS

- Select & send prepared messages to patient (two-way basic)

- Minimal history/log of interactions

Non-functional

- Simple UI (big buttons, icons)

- Offline fallback for TTS or cached phrases

- Data consent & local privacy (no public sharing)

3 — Sprint / Task breakdown (example structure you can adapt)

Split into sprints (sprint = 1 focused chunk). Assign Dennis / Eugene tasks.

Sprint A — Setup & SRS (you both)

- Create repo, branches, README.

- Finalise SRS from Korle Bu notes (I can help polish the SRS doc).

- Prepare consent form & ethics app draft (to Korle Bu).

Sprint B — Wireframes & API design

- Eugene: Build wireframes for Patient + Caregiver views (Figma or paper mock).

- Dennis: Draft system architecture & backend API list.

- Both: Review with speech therapist.

Sprint C — Backend skeleton + DB

- Dennis: FastAPI project, auth if needed, endpoints stub, PostgreSQL schema.

- Eugene: Static frontend screens in React Native / Expo (no logic) to test UI.

Sprint D — STT/TTS integration (alpha)

- Dennis: Hook Twi model (inference) or use remote model endpoint, build STT → text flow.

- Eugene: Hook frontend to call STT endpoint & display text; TTS playback.

Sprint E — Icon board + phrase library + reminders

- Eugene: Implement icon/phrase board UI and local storage.

- Dennis: Reminder scheduler + TTS notifications.

Sprint F — Testing & iterating

- Small pilot with therapist, collect feedback, fix UX and transcription edge cases.

Sprint G — Finalize + documentation

- Final polish, screenshots, user manual, thesis write-up material.

4 — Suggest tech stack & tools

- Frontend (mobile): React Native + TypeScript (Expo for quick build) — good for rapid dev and working on Android (cheap phones).

- Backend: FastAPI (Python) — lightweight, async, easy ML integration.

- DB: PostgreSQL (or SQLite for prototype). Use Prisma or SQLAlchemy.

- ML Inference: host Twi STT/TTS model on a small server or use available hosted API (the hackathon model you have access to). Use TensorFlow/PyTorch-based server or a microservice that exposes a REST endpoint.

- Devops: GitHub repo, GitHub Actions for CI if desired.

- Prototyping: Figma, Expo Snack.

- Storage: store audio clips locally or in secure bucket (if you must keep recordings, ensure ethics & consent).

5 — System architecture (summary)

Simple diagram (you can draw from this):

[Patient Mobile App UI] <--HTTPS--> [FastAPI Backend] <---> [ML Inference Service (STT/TTS/Prediction)]

|                                   \

|                                    -> [Postgres DB]

|

(local cache for offline phrases & reminders)

- ML Inference Service: can be the Twi model server (GPU/CPU), or a hosted model endpoint.

- Backend handles user data, phrase libraries, reminders, logs, and orchestration.

6 — Backend planning: API endpoints (suggested)

(Use REST; all endpoints authenticated if users have accounts; for initial prototype you can skip auth.)

Auth & users

- POST /users/register

- POST /users/login

Patient actions

- POST /recordings/upload → accepts audio (or simply POST /transcribe)

- POST /transcribe → returns text + confidence + suggestions

- GET /phrases → list saved phrases (patient)

- POST /phrases → add phrase

- DELETE /phrases/:id

Staff actions

- GET /patient/:id/last-transcription

- GET /patient/:id/phrases

Reminders

- POST /reminders → {time, message, language, repeat}

- GET /reminders

- DELETE /reminders/:id

Admin

- GET /logs/transcriptions → for analysis (ensure privacy)

Transcription response example

{ "transcript": "I need water", "confidence": 0.68, "suggestions": ["I need water", "I need waiter", "I need pain relief"] }

7 — Database schema (core tables)

Simplified schema (Postgres)

users

- id (pk), name, role (patient/caregiver/staff), contact, created_at

patients

- id, user_id (fk), profile_fields (json), language_pref

phrases

- id, patient_id, text, icon_url, created_at

transcriptions

- id, patient_id, raw_audio_path, transcript_text, confidence, suggestions (json), created_at

reminders

- id, patient_id, message, time, repeat_rule, is_enabled, created_at

logs / feedback

- id, transcription_id, user_feedback (correct/incorrect), corrected_text, timestamp

8 — ML model note (Twi model vs multilingual)

Short answer: both patterns exist in practice.

Approaches

- Single multilingual model: trained on many languages; can detect and transcribe multiple languages in one model (easier orchestration). Examples in the wild include Whisper (multilingual model). Pros: single service; Cons: lower accuracy per low-resource language unless fine-tuned.

- Per-language models: a dedicated model for Twi, another for Ga. Pros: higher accuracy if trained/fine-tuned on quality Twi data. Cons: need to detect language or route to the right model.

Recommendation for you

- Since you already have access to a Twi model from the hackathon, use that for the Twi path and validate accuracy first (fast wins).

- For other languages (Ga, Ewe), either:

  - Use the UG models if available, or

  - Start with English + Twi for MVP; add Ga later.

- Add a language selection toggle so caregivers can pick the model to use (or have backend do language detection).

- Implement a prediction / suggestion layer: if raw transcript confidence is low, run a phrase-suggester (n-gram / language model + context) to propose intended phrases — this helps with stammering or repeated syllables.

9 — UX / UI wireframe checklist (screens to build)

Patient app:

- Landing / language select

- Big “Record” button (or “Tap to speak”)

- Transcription view (large text + play TTS)

- Quick phrases grid (icons + text)

- Settings (speech profile)

- Reminders (list + add)

Caregiver/staff:

- Patient list → select patient

- Last message / play audio

- Send phrase to patient

- Logs / feedback (correct transcript)

Make buttons big, use icons, and keep flows to 1–2 taps for the most common tasks.

10 — Testing & evaluation plan (pilot)

- Phase: small pilot at Korle Bu with 5–10 patients and 5 staff

- Metrics:

  - STT accuracy (word error rate, WER) on Twi and English

  - Time to communicate request (before vs after)

  - Usability SUS score

  - Qualitative therapist feedback

- Collect consent & anonymize data

11 — Who does what (suggested division)

- Dennis: Backend (FastAPI), ML integration, DB schema, model orchestration, deployment.

- Eugene: Frontend (React Native) UI/UX, wireframes, icon board, user testing coordination.

- Both: SRS, ethics application, documentation, dataset collection, pilot testing.

(Adjust as you prefer. If Eugene prefers backend, swap roles.)